Estimate of Story Points for Sprint 2:  
  
From Sprint 1, without specifically stating that we could complete 38 story points, the total of user stories we assigned to sprint 1 included 38 story points. By the end of the sprint we’d completed 25 story points and assigned 2 more, so we have 15 story points left not completed.

The 15 story points were from user stories that, while not completed, had been broken into tasks and some of those tasks had been completed.  
  
For Sprint 2, we estimated the number of story points at 23 because some of the story points from sprint 1 were counted even though they were not directly related to production work. We corrected this on sprint 2 by not counting story points for project planning and management or for team development. While these tasks still required significant effort they did not earn story points in sprint 2.  
  
For Sprint 3, we had a short sprint and expected to spend much of it cleaning up issues, putting a front end on the project and demonstrating it to our audience. For this reason we decided to reduce the story point output to 14 story points.

These are the User Stories and tasks we scheduled for Sprint 3:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| State | ID | Work Item Type | Title 1 | Title 2 | Story Points |
| Closed | 7 | User Story | In-App Messaging [M] | | 2 |
| Closed | 195 | Task |  | Implement and test CometChat |  |
| Closed | 196 | Task |  | Consider further UI integration (link to chat from main page?) |  |
| Closed | 10 | User Story | Update Existing User Profile and Interests | | 5 |
| Closed | 189 | Task |  | Implement means of viewing user's own profile (profile page) |  |
| Closed | 190 | Task |  | Implement editing interface on profile page |  |
| Closed | 191 | Task |  | Implement function to update profile attributes in firestore |  |
| Closed | 231 | Task |  | Implement means of viewing/editing user's own outdoor interests |  |
| New | 119 | User Story | Save User Data | | 2 |
| Resolved | 181 | Bug | Google SSO Login Console Error: Cannot read properties of null (reading 'id') | |  |
| New | 182 | Bug | Google SSO Login Error: Error while trying to use the following icon from the Manifest | |  |
| Resolved | 183 | Bug | Google SSO Login Error: n is not a function | |  |
| Resolved | 184 | Bug | Discover Error after Google SSO Login: FirebaseError: Invalid Query | | |
| Resolved | 202 | Bug | System Locking up with you log in. | |  |
| New | 228 | Bug | Chat Inbox for a match throws a 401 error | |  |
| Resolved | 229 | Bug | Email-Register issue when creating a new account in prod | |  |
| Closed | 230 | User Story | User Interface Implementation spr3 - Dashboard | | 5 |
| Closed | 193 | Task |  | User Matches Interface |  |
| New | 194 | Task |  | Chat Interface |  |
| Closed | 197 | Task |  | Build Header and Navigation Bar |  |
| Closed | 206 | Task |  | Build My Outdoorsies / Friends Interface |  |
| Resolved | 232 | Bug | My Profile does not show my profile | |  |
| Resolved | 233 | Bug | Error Logging in with known email and password | |  |
|  |  |  |  |  |  |
|  |  |  |  | Total | 14 |